# Zoho Projects - Complete System Documentation

A Comprehensive Guide to Features, Workflows, and Interface Details

# 1. System Overview

Zoho Projects is a multi-tenant, cloud-based project management SaaS platform that enables teams to plan, track, and collaborate on projects efficiently. The system provides comprehensive tools for task management, issue tracking, time logging, resource planning, and project analytics.

## Core Features

- Project Planning &#x2013; Create and organize projects with phases/milestones

- Task Management &#x2013; Create, assign, and track tasks with status, priority, and deadlines

- Issue Tracking &#x2013; Log and manage project issues with severity and resolution tracking

- Time Logging &#x2013; Track work hours and create timesheets for billing and reporting

- Team Collaboration &#x2013; Communicate via feeds, comments, and real-time updates

# 2. Navigation Structure & Interface

## Left Sidebar Menu

The primary navigation menu is located on the left side of the interface. It provides quick access to all major sections and modules.

| Menu Item | Description & Purpose |
| --- | --- |
| Home | Dashboard showing global overview with task/issue/phase summary cards and personal task/issue lists |
| Reports | Analytics and reporting tools including Workload Reports, resource allocation, and team performance metrics |
| Projects | Centralized project listing with filtering by status (Active, Templates, Groups, Public, Archived) |
| Collaboration | Team communication tools: Feed, Calendar, and Chat for discussions and updates |
| My Approvals | Workflow approvals section for reviewing and approving timesheets and other items |
| Tasks | All project tasks with filtering, grouping, and custom views. Can group by Task List or other criteria |
| Issues | Issue tracking with severity levels, status, and resolution management |
| Phases | Project milestones/phases with start/end dates and associated tasks/issues |
| Time Logs | Daily work time entries grouped by date, linked to tasks/projects for billing |
| Timesheets | Timesheet management with approval workflows and billing type tracking |

# 3. Home Dashboard

## Dashboard Overview

The Home dashboard provides a real-time overview of all project activities. It displays key metrics and personal task assignments in a customizable widget-based layout.

### Global Dashboard Dropdown

Located at the top of the dashboard, this dropdown allows switching between different dashboard views or selecting a specific global dashboard configuration.

### Summary Cards

Six summary cards display real-time counts of work items in different states:

- Open Tasks &#x2013; Count of all tasks with &#x201C;Open&#x201D; status

- Closed Tasks &#x2013; Count of completed/closed tasks

- Open Issues &#x2013; Count of active issues awaiting resolution

- Closed Issues &#x2013; Count of resolved issues

- Open Phases &#x2013; Count of active project phases/milestones

- Closed Phases &#x2013; Count of completed phases

### My Tasks Widget

Displays a list of tasks assigned to the current user. Shows task names, projects, and status. Empty state message appears when no tasks are assigned to the user.

### My Issues Widget

Displays a list of issues assigned to the current user. Shows issue names, projects, and severity levels. Empty state message appears when no issues are assigned.

# 4. Projects Section

## Projects Overview

The Projects section is the central hub for managing all projects in the workspace. It provides comprehensive filtering, viewing, and organization capabilities.

### Project Tabs

Projects can be filtered using five main tabs:

- Active Projects &#x2013; Currently running projects (default view)

- Project Templates &#x2013; Reusable project templates for quick setup

- Project Groups &#x2013; Projects organized into groups/collections

- Public Projects &#x2013; Projects shared with external users

- Archived Projects &#x2013; Completed/inactive projects

### Project List View Columns

The projects list displays the following columns:

| Column Name | Description |
| --- | --- |
| ID | Unique project identifier |
| Project Name | Name of the project |
| % (Completion) | Project completion percentage based on task progress |
| Owner | Project owner/manager responsible for the project |
| Status | Current project status (Active, On Hold, Completed) |
| Tasks | Number of tasks in the project |
| Phases | Number of phases/milestones in the project |
| Issues | Number of issues logged for the project |
| Start Date | Project start date |
| End Date | Project end date / deadline |
| Tags | Custom tags for categorizing and filtering projects |

### Filtering and Controls

- All Projects Dropdown &#x2013; Filter projects by custom groupings or saved views

- List/Automation Toggle &#x2013; Switch between list view and automation view

- New Project Button &#x2013; Launch the project creation wizard

- Automation Button &#x2013; Set up project automation rules

# 5. Tasks Section

## Tasks Overview

The Tasks section is where teams create, assign, and manage all project work. It provides comprehensive filtering, grouping, and view options for tracking task progress.

### Task Filters

- All Open &#x2013; Default filter showing tasks that are not yet completed

- Custom Filters &#x2013; Create saved views based on status, assignee, due date, etc.

- Status-based Filtering &#x2013; Filter by To Do, In Progress, Completed, On Hold, Cancelled

### Task Grouping

Tasks can be grouped in various ways to organize work:

- Group by Task List &#x2013; Organize by custom task list/category

- Group by Assignee &#x2013; Organize by team member

- Group by Status &#x2013; Organize by task status (Open, In Progress, etc.)

- Group by Project &#x2013; Organize by project

- Group by Priority &#x2013; Organize by priority level

### Task Columns

Tasks list displays these key columns:

- ID &#x2013; Unique task identifier

- Task Name &#x2013; Task title/description

- Project &#x2013; Associated project

- Owner &#x2013; Task owner/assignee

- Status &#x2013; Current task status

- Tags &#x2013; Custom categorization tags

- Start Date &#x2013; When the task begins

- Due Date &#x2013; Task deadline

- Duration &#x2013; Estimated hours to complete

### Task Actions

- Add Task &#x2013; Create a new standalone task

- Add Task List &#x2013; Create a task list/category to organize related tasks

- Suggestions &#x2013; AI-powered task recommendations

- Automation &#x2013; Set up automated workflows for task management

# 6. Issues Section

## Issues Overview

The Issues section is dedicated to tracking problems, bugs, and blockers in projects. It provides specialized workflows for issue resolution and severity tracking.

### Issue Filtering

- All Issues &#x2013; View all issues across projects

- Open Issues &#x2013; Issues awaiting resolution

- Closed Issues &#x2013; Resolved issues

- Custom Filters &#x2013; By severity, assignee, reporter, status, etc.

### Issue Columns

Issues are displayed with the following columns:

- ID &#x2013; Unique issue identifier

- Issue Name &#x2013; Issue title/description

- Project &#x2013; Associated project

- Reporter &#x2013; Who logged the issue

- Created &#x2013; When the issue was created

- Assignee &#x2013; Who is resolving the issue

- Tags &#x2013; Categorization tags

- Last Closed &#x2013; When the issue was last closed

- Last Modified &#x2013; Last update timestamp

- Due Date &#x2013; Resolution deadline

- Status &#x2013; Open, In Progress, Closed, On Hold

- Severity &#x2013; Critical, High, Medium, Low

### Issue Actions

- Add Issues Name &#x2013; Create a new issue inline

- Submit Issue &#x2013; Formal issue submission with full details

- Group By None &#x2013; Flat list or customize grouping

# 7. Phases/Milestones Section

## Phases Overview

Phases (also called Milestones) are major project deliverables or checkpoints. They serve as high-level organizational units for grouping related tasks and tracking progress toward project goals.

### Phase Filtering

- All Phases &#x2013; View all project phases

- Open Phases &#x2013; Active/in-progress phases

- Closed Phases &#x2013; Completed phases

- By Project &#x2013; Filter phases by associated project

### Phase Columns

Phases display the following columns:

- Phase Name &#x2013; Name/title of the phase

- Project &#x2013; Associated project

- % (Completion) &#x2013; Completion percentage based on phase tasks

- Status &#x2013; Open or Closed

- Owner &#x2013; Phase owner/manager

- Start Date &#x2013; Phase start date

- End Date &#x2013; Phase deadline

- Tasks &#x2013; Number of tasks in the phase

- Issues &#x2013; Number of issues associated with the phase

### Phase Actions

- Add Phase &#x2013; Create a new phase/milestone

- Group By None &#x2013; Flat list or grouping options

# 8. Time Logs Section

## Time Logs Overview

Time Logs track the hours worked on tasks and projects. This data is essential for billing, capacity planning, and productivity analysis. Time logs are typically grouped by date and can be aggregated into timesheets.

### Time Log Grouping

- Group By Date &#x2013; Default grouping showing logs organized by date

- Group By Week &#x2013; Weekly aggregation for summary view

- Group By User &#x2013; Organize by team member

- Group by Project &#x2013; Organize by project

### Time Log Filtering

- All Time Logs &#x2013; View all time log entries

- Date Range Selector &#x2013; Filter by week or custom date range

- By Status &#x2013; Filter by approval status (Approved, Pending, Rejected)

### Time Log Columns

Time logs display these columns:

- ID &#x2013; Unique log identifier

- Log Title &#x2013; Work description

- Project &#x2013; Associated project

- Timesheet Name &#x2013; Associated timesheet

- Daily Log Hours &#x2013; Hours logged for the day

- Time Period &#x2013; Date range of the log

- User &#x2013; Who logged the time

- Billing Type &#x2013; Billable or Non-billable

- Approval Status &#x2013; Approval state

- Notes &#x2013; Additional comments

### Time Log Actions

- Add Time Log &#x2013; Create a new time entry

- Automation &#x2013; Set up automatic time log workflows

# 9. Timesheets Section

## Timesheets Overview

Timesheets aggregate time logs for a period (typically weekly or monthly) and facilitate approval workflows. They enable managers to review and approve team members' work hours for billing and payroll.

### Timesheet Filtering

- All Timesheets &#x2013; View all submitted timesheets

- Added By &#x2013; Filter by who created the timesheet

- Approval Status &#x2013; Filter by Pending, Approved, or Rejected

- Clear Filter &#x2013; Reset all active filters

### Timesheet Columns

Timesheets display these columns:

- Timesheet Name &#x2013; Identifier for the timesheet

- Time Period &#x2013; Start to end date for the timesheet

- Project Name &#x2013; Associated project

- Billing Type &#x2013; Billable or Non-billable hours

- Total Hours &#x2013; Sum of hours in the timesheet

- Approval Status &#x2013; Pending, Approved, or Rejected

- Added By &#x2013; Who created the timesheet

- Updated By &#x2013; Who last modified it

- Created Time &#x2013; Creation timestamp

- Modified By &#x2013; Who last changed it

### Timesheet Actions

- Create Timesheet &#x2013; Generate a new timesheet for a period

- Approval Rules &#x2013; Configure approval workflow policies

# 10. Reports Section

## Reports Overview

Reports provide analytics and insights into project health, team productivity, and resource utilization. The system offers multiple report types with filtering and customization options.

### Workload Report

The primary report showing team member workload distribution:

- Report Type Dropdown &#x2013; Switch between Workload Report and other report types

- Task Owner Filter &#x2013; Filter by specific team member

- Date Range Selector &#x2013; Choose time period (monthly default)

- Status Filter &#x2013; Filter by All Open, Completed, In Progress, etc.

- Heatmap View &#x2013; Visual representation of workload per team member per day

- User List &#x2013; Sidebar showing selectable users including &#x201C;Unassigned User&#x201D;

### Report Features

- Search User &#x2013; Quick search box to find team members

- Export Report &#x2013; Download report data as PDF or Excel

- Date Navigation &#x2013; Previous/next buttons to navigate report periods

# 11. Collaboration Section

## Collaboration Overview

The Collaboration section provides tools for team communication and coordination. It includes feeds for activity updates, a calendar for scheduling, and chat for direct messaging.

### Feed

The Feed tab shows a timeline of project activities and updates:

- All Feeds Filter &#x2013; View all activity or filter by specific feeds

- Feed Tab &#x2013; General project updates and announcements

- Status Tab &#x2013; Team member status updates

- Activity Stream Tab &#x2013; Detailed log of all project activities

- Comment Feature &#x2013; Add comments to feed items with timestamps

### Calendar

- Project Calendar &#x2013; Visual calendar showing project milestones and deadlines

- Event Creation &#x2013; Schedule meetings and project events

### Chat

- Direct Messaging &#x2013; Real-time chat with team members

- Group Chats &#x2013; Conversation threads for teams or projects

- File Sharing &#x2013; Share documents and attachments in chat

# 12. My Approvals Section

## Approvals Overview

The My Approvals section centralizes all pending approval items for the current user. This is primarily used for timesheet approval workflows where managers review and approve team member timesheets.

### Approval Workflow

- Yet to Approve Filter &#x2013; Default view showing pending timesheets awaiting approval

- Timesheet List &#x2013; Detailed list of timesheets pending manager approval

- Approve/Reject Actions &#x2013; Buttons to approve or reject timesheets

- Approval Rules Button &#x2013; Configure approval policies and workflows

### Approval Columns

Approval items display these columns:

- Timesheet Name

- Time Period

- Project Name

- Billing Type

- Total Hours

- Approval Status

- Added By

- Updated By

- Created Time

# 13. Key Features & Design Patterns

## Empty State Handling

When there are no items to display, the system shows clear empty state messages (e.g., &#x201C;No projects found,&#x201D; &#x201C;No Tasks assigned to you yet&#x201D;) with optional suggestions for next steps.

## Filtering & Sorting

Most sections support multiple filter dimensions (status, assignee, date, priority, tags, etc.) with the ability to create and save custom views for quick access to frequently used filters.

## List View Options

- Default list view displays sortable, filterable columns

- Column selection allows customizing visible fields

- Inline editing for quick updates

- Export functionality for reporting and analysis

## Grouping Capabilities

Tasks, issues, and time logs can be grouped by multiple dimensions (project, assignee, status, date, etc.) to organize work in different ways for different team workflows.

## Automation Framework

- Automation button in many sections enables rule creation

- Rules can trigger on status changes, assignments, or deadlines

- Actions include notifications, status updates, and task assignments

- Reduces manual tasks and improves workflow efficiency

## Real-Time Updates

Changes made by team members are reflected immediately in the system. The feed and activity stream provide real-time visibility into all project activities.

## User Roles & Permissions

- Project Owner &#x2013; Full control over project settings, team, and content

- Manager &#x2013; Can approve timesheets and manage team assignments

- Team Member &#x2013; Can view assigned tasks/issues and log time

- Admin &#x2013; System-wide configuration and user management

# 14. Implementation Guide for TaskFlow

## Architecture Recommendations

Based on this Zoho Projects analysis, here are key architectural recommendations for your TaskFlow project:

### Backend Architecture

- Multi-tenant data isolation &#x2013; Use database schemas or separate instances per tenant

- Entity relationships &#x2013; Projects contain Phases contain Tasks

- Separate Issue tracking module linked to projects

- Time tracking with timesheet aggregation

- Approval workflow engine for timesheets and items

### Frontend Architecture

- Modular feature-based organization (auth, projects, tasks, issues, etc.)

- Reusable table/list components with sorting, filtering, pagination

- Dynamic widget dashboard system

- Responsive design for desktop and mobile

- Real-time updates via WebSocket connections

### Data Models to Implement

- Project (id, name, owner, status, startDate, endDate, createdDate, tags)

  - Phase (id, name, projectId, owner, startDate, endDate, status, completion%)

  - Task (id, name, projectId, phaseId, assignee, status, priority, dueDate, startDate, estimatedHours, actualHours, tags)

  - Issue (id, name, projectId, reporter, assignee, severity, status, dueDate, createdDate, closedDate, tags)

  - TimeLog (id, taskId, userId, projectId, hoursLogged, logDate, billingType, approval Status, timesheetId, notes)

  - Timesheet (id, userId, timePeriodStart, timePeriodEnd, totalHours, approvalStatus, createdBy, createdDate)

  - User (id, name, email, role, avatar, status, lastActive)

  - Comment/Activity (id, entityType, entityId, userId, content, createdDate, updatedDate)

# 15. Conclusion

This comprehensive documentation provides a detailed blueprint of Zoho Projects' functionality and interface. Key takeaways for your TaskFlow development:

- Focus on core features first: Projects, Tasks, Issues, Time Logs, and Timesheets

- Build flexible filtering and grouping into every list view

- Implement robust dashboard and empty state UX

- Plan for approval workflows and team collaboration from the start

- Design with multi-tenancy in mind

- Use WebSocket for real-time updates and notifications

This documentation serves as a specification for implementing a feature-rich project management platform that meets modern team collaboration needs.